CSP554 — Big Data Technologies

Stock Market Data Processing Pipeline

Complete Project Execution Plan

Team Members

| Phase | Members | Email | Deadline |
| --- | --- | --- | --- |
| Phase 1 | Muthu Nageswaran | mkalyaninarayanamoor@hawk.illinoistech.edu | April 30 |
| Phase 1 | Anusha Venkatesh | avenkatesh2@hawk.illinoistech.edu | April 30 |
| Phase 2 | Shiva Raghav Rajasekar | srajasekar@hawk.illinoistech.edu | May 2 |
| Phase 2 | Arya Shetty | ashetty19@hawk.illinoistech.edu | May 2 |
| Phase 3 | Om Ashokkumar Patel | opatel8@hawk.illinoistech.edu | May 4 |
| Phase 3 | Souptik Sinha | ssinha21@hawk.illinoistech.edu | May 4 |

Illinois Institute of Technology  |  Spring 2025

# Project Overview

This document is your step-by-step execution guide. Read your phase completely before starting. Every step, every command, every decision is explained here so you can complete your part even if you have never done this before.

## What Are We Building?

A data pipeline that works like a factory assembly line:

Yahoo Finance  →  CSV Files  →  Kafka  →  Python Processor  →  DynamoDB  →  Charts

Each part has one job. You build them one at a time.

## Technology Stack (All Free)

| Tool | Purpose | Cost |
| --- | --- | --- |
| yfinance (Python library) | Download stock market data | Free, no account needed |
| Apache Kafka (via Docker) | Stream data like a live feed | Free, open source |
| Docker Desktop | Runs Kafka on your laptop | Free |
| Python 3.11+ | All programming | Free |
| AWS DynamoDB | Cloud database to store results | Free tier (25GB) |
| Pandas + Matplotlib | Data analysis and charts | Free, open source |

## Folder Structure — Create This First (Everyone)

Create ONE shared folder called stock-pipeline. Inside it create these subfolders:

- stock-pipeline/

- data/          ← CSV files go here

- producer/      ← sends data to Kafka

- consumer/      ← reads from Kafka, processes data

- storage/       ← saves to DynamoDB

- analysis/      ← charts and statistics

- README.md      ← project description

NOTE: Use Google Drive or GitHub to share code between team members. All 6 people should have access to the same folder.

# PHASE 1 — Data Collection & Kafka Setup

Phase 1 Members: Muthu Nageswaran & Anusha Venkatesh Deadline: Deadline: April 30

You are responsible for two things: (1) downloading all the stock data, and (2) setting up Kafka so data can flow through it. Everything in Phase 2 depends on your work being done correctly.

## Part A — Install Everything (Both Members Do This)

Before writing any code, you need to install these tools on your computer.

### Step 1: Install Python

- Go to python.org in your browser

- Click the big yellow Download button

- Run the installer — IMPORTANT: check the box that says 'Add Python to PATH' before clicking Install

- After install, open a terminal (Command Prompt on Windows, Terminal on Mac) and type: python --version

- You should see something like: Python 3.11.4 — if yes, Python is installed correctly

### Step 2: Install Docker Desktop

- Go to docker.com/products/docker-desktop

- Download the version for your operating system (Windows or Mac)

- Install it. After install, open Docker Desktop from your applications

- You will see a whale icon in your system tray (Windows) or menu bar (Mac)

- Docker needs to be RUNNING (whale icon visible) every time you work on this project

### Step 3: Install VS Code (Code Editor)

- Go to code.visualstudio.com

- Download and install

- This is where you will write all your Python code

### Step 4: Install Python Libraries

- Open a terminal/command prompt

- Run this command exactly:

pip install yfinance pandas kafka-python boto3

- Wait for it to finish. You will see 'Successfully installed...' at the end

- If you see any red errors, try: pip3 install yfinance pandas kafka-python boto3

## Part B — Download Stock Market Data (Muthu)

You will download 5 years of historical stock data for 5 companies. This data will be the input to your entire pipeline.

### Step 1: Create the download script

- Open VS Code

- Open the stock-pipeline folder

- Inside the data/ folder, create a new file called download_data.py

- Write a Python script that does the following:

- Import yfinance and pandas libraries

- Create a list of 5 stock symbols: AAPL, GOOGL, MSFT, TSLA, AMZN

- For each stock symbol, use yf.download() to get daily data from 2020-01-01 to 2024-12-31

- Add a column called 'symbol' to each downloaded dataset with the stock name

- Save each dataset as a CSV file in the data/ folder (e.g., AAPL.csv, GOOGL.csv, etc.)

- Print how many rows were downloaded for each stock

### Step 2: Run the download script

- Open terminal, navigate to your stock-pipeline folder

- Run: python data/download_data.py

- Wait about 30 seconds. You should see messages like 'Saved 1258 rows for AAPL'

- Check the data/ folder — you should have 5 CSV files there

### Step 3: Verify your data

- Open AAPL.csv in VS Code or Excel

- You should see columns: Date, Open, High, Low, Close, Volume, symbol

- You should have about 1,250 rows (one row per trading day for 5 years)

- Total across all 5 files: approximately 6,250 rows

TIP: Save all 5 CSV files to your shared Google Drive folder immediately after downloading so the whole team has access.

## Part C — Set Up Kafka Using Docker (Anusha)

Kafka is a messaging system. Think of it as a post office. Your producer will put stock records into Kafka like dropping letters in a mailbox. The consumer (Phase 2) will pick them up one by one. Docker lets you run Kafka on your laptop without any server setup.

### Step 1: Create the Docker Compose file

- In your stock-pipeline/ folder (the main folder, not inside any subfolder), create a file called docker-compose.yml

- This file tells Docker what to start. You need two services:

- Zookeeper: Kafka's internal manager. You don't interact with it directly, it just needs to run

- Kafka: The actual messaging system. Runs on port 9092

- The file should configure Zookeeper on port 2181 and Kafka on port 9092, and tell Kafka where Zookeeper is

NOTE: Ask your professor or Claude to give you the docker-compose.yml content if you are unsure what to write — it is a configuration file, not Python code.

### Step 2: Start Kafka

- Make sure Docker Desktop is running (whale icon visible)

- Open terminal, navigate to the stock-pipeline/ folder

- Run: docker-compose up -d

- The -d means it runs in the background. First time may take 2-3 minutes to download images

- After it finishes, run: docker ps

- You should see two containers listed — one with 'zookeeper' in the name and one with 'kafka' in the name

- If both appear with status 'Up', Kafka is running successfully

### Step 3: Create a Kafka Topic

A topic is like a named mailbox in Kafka. Your producer will send to this topic, your consumer will read from it.

- Find the exact name of your Kafka container by running: docker ps

- Copy the container name (it will look something like 'stock-pipeline-kafka-1')

- Run this command (replace CONTAINER_NAME with your actual container name):

docker exec -it CONTAINER_NAME kafka-topics --create --topic stock-market-data --bootstrap-server localhost:9092 --partitions 1 --replication-factor 1

- You should see: Created topic stock-market-data

- Verify it exists: docker exec -it CONTAINER_NAME kafka-topics --list --bootstrap-server localhost:9092

## Part D — Write the Kafka Producer (Both Members)

The producer is a Python script that reads your CSV files row by row and sends each row as a message to Kafka. This simulates a live data stream — the records arrive one by one with a small delay, just like real stock data would arrive during market hours.

### Step 1: Create producer.py

- Inside the producer/ folder, create a file called producer.py

### Step 2: What the script must do (write code to accomplish these steps)

- Import the required libraries: kafka-python's KafkaProducer, json, time, pandas, and os

- Create a KafkaProducer that connects to localhost:9092 and converts messages to JSON bytes before sending

- Read all 5 CSV files from the data/ folder one by one

- For each row in each CSV file, send the row as a JSON message to the topic called 'stock-market-data'

- After each send, wait 0.1 seconds (this creates the simulated real-time effect)

- Print a status message every 100 records so you can see progress

- After all records are sent, print 'All data sent successfully'

### Step 3: Test the producer

- Open TWO terminal windows side by side

- In terminal 1, run the producer: python producer/producer.py

- In terminal 2, run the Kafka console consumer to verify messages are arriving:

docker exec -it CONTAINER_NAME kafka-console-consumer --topic stock-market-data --bootstrap-server localhost:9092 --from-beginning

- You should see JSON records printing in terminal 2 as the producer sends them

- If you see JSON data flowing — Phase 1 is complete!

## Phase 1 Deliverables Checklist

| Item | Done? |
| --- | --- |
| Python installed and working (python --version shows 3.11+) | ✅ |
| Docker Desktop installed and running | ✅ |
| All Python libraries installed (yfinance, pandas, kafka-python, boto3) | ✅ |
| 5 CSV files downloaded in data/ folder (~6250 rows total) | ✅ |
| CSV files shared on Google Drive | ✅ |
| docker-compose.yml created | ✅ |
| Kafka running (docker ps shows 2 containers) | ✅ |
| Topic 'stock-market-data' created | ✅ |
| producer.py written and tested | ✅ |
| Messages visible in Kafka console consumer | ✅ |

IMPORTANT: Phase 2 cannot start without working Kafka and CSV files. Communicate with Phase 2 team when your work is ready.

# PHASE 2 — Data Processing, Consumer & DynamoDB

Phase 2 Members: Shiva Raghav Rajasekar & Arya Shetty Deadline: Deadline: May 2

You are responsible for the core intelligence of the pipeline. You will write the consumer that reads from Kafka, performs calculations on each record, and saves the results to AWS DynamoDB. You pick up where Phase 1 left off.

IMPORTANT: Before starting, confirm with Phase 1 team that Kafka is running and the producer works. You need both to test your consumer.

## Part A — Set Up AWS DynamoDB (Shiva)

DynamoDB is Amazon's cloud database. It stores your processed stock records permanently. AWS has a free tier that is more than enough for this project.

### Step 1: Create an AWS Account

- Go to aws.amazon.com

- Click 'Create an AWS Account'

- You will need: an email address, a password, and a credit/debit card (you will NOT be charged if you stay in free tier)

- Complete the sign-up process. Choose 'Basic Support' (free) when asked

- After sign-up, go to the AWS Console at console.aws.amazon.com

TIP: The team can share one AWS account. One person creates it and shares the credentials with the person writing the storage code.

### Step 2: Create the DynamoDB Table

- In the AWS Console, use the search bar at the top and type 'DynamoDB'

- Click DynamoDB from the results

- Click the orange 'Create table' button

- Fill in the table details exactly as follows:

- Table name: StockData

- Partition key: symbol (type: String) — this is like the category column

- Sort key: date (type: String) — this makes each symbol+date row unique

- Leave all other settings as default

- Click 'Create table' at the bottom

- Wait 1-2 minutes. The table status will change from 'Creating' to 'Active'

- When Active, your database is ready

### Step 3: Create an IAM User (Security Credentials)

You need credentials so your Python code can access DynamoDB. Never use your root account credentials in code.

- In AWS Console, search for 'IAM' and click it

- In the left menu, click 'Users'

- Click 'Create user'

- Username: stock-pipeline-user

- Click Next. On the permissions screen, select 'Attach policies directly'

- Search for 'AmazonDynamoDBFullAccess' and check the checkbox next to it

- Click Next, then Create user

- Click on the user you just created

- Go to the 'Security credentials' tab

- Scroll down to 'Access keys', click 'Create access key'

- Select 'Local code' as the use case, click Next, then Create

- IMPORTANT: Download the CSV file. This file contains your Access Key ID and Secret Access Key. You cannot see the Secret Key again after closing this window

IMPORTANT: Keep the Access Key CSV file safe. Treat it like a password. Never share it publicly or put it on GitHub.

### Step 4: Configure AWS on Your Computer

- Open terminal

- Run: aws configure

- If you get 'aws command not found', install it: pip install awscli

- Enter your Access Key ID when asked

- Enter your Secret Access Key when asked

- Default region: type us-east-1

- Default output format: type json

- Press Enter after each entry

## Part B — Write the Kafka Consumer (Arya)

The consumer is the brain of the pipeline. It listens to Kafka, receives each stock record, runs calculations on it, and sends the enriched record to DynamoDB. It runs simultaneously with the producer.

### Understanding the calculations you need to implement

For every record that arrives from Kafka, you must calculate these 4 things:

| Calculation | What It Means | Formula / Logic |
| --- | --- | --- |
| Percentage Change | How much did the stock price change today? | ((Close - Open) / Open) x 100 |
| 7-Day Moving Average | Average closing price over last 7 days. Smooths out noise. | Keep last 7 Close prices per stock, calculate average |
| Anomaly Flag | Was today's price movement unusually large? | If ¦pct_change¦ > 3%, mark as anomaly = True |
| Volume Spike Flag | Was today's trading volume unusually high? | If today's volume > 2x average volume of last 7 days, mark as spike = True |

NOTE: You need to keep separate tracking for each stock symbol. For example, AAPL's moving average should only use AAPL's prices, not mix with TSLA.

### Step 1: Create consumer.py

- Inside the consumer/ folder, create a file called consumer.py

### Step 2: What the script must do

- Import libraries: KafkaConsumer from kafka, json, boto3, collections (for deque/defaultdict)

- Create a data structure to store recent prices per stock — a dictionary where each key is a stock symbol and value is a list of the last 7 closing prices

- Create a data structure for recent volumes per stock — same idea

- Create a KafkaConsumer that connects to localhost:9092 and subscribes to the topic 'stock-market-data'

- Create a boto3 DynamoDB resource connected to us-east-1

- Get a reference to the 'StockData' table

- Start an infinite loop that reads messages from Kafka:

- Parse each message from JSON to a Python dictionary

- Extract: symbol, date, open, high, low, close, volume

- Calculate pct_change = ((close - open) / open) * 100, rounded to 2 decimal places

- Add close price to that stock's recent price list. Keep only the last 7 values

- Calculate moving_avg_7 = average of recent prices list (only if 7 or more values exist)

- Add volume to that stock's recent volume list. Keep only last 7 values

- Calculate avg_volume = average of recent volume list

- Set is_anomaly = True if absolute value of pct_change > 3, else False

- Set volume_spike = True if volume > 2 * avg_volume, else False

- Call a save_to_dynamodb function with the enriched record

- Print the record to the screen

### Step 3: Write the save_to_dynamodb function

- This function receives the enriched record as a dictionary

- It uses boto3 to call table.put_item()

- The item saved must include: symbol, date, open, high, low, close, volume, pct_change, moving_avg_7, is_anomaly, volume_spike

- All numeric values must be converted to strings or Decimal before saving (DynamoDB does not accept Python floats directly)

- Wrap the put_item call in a try/except block to handle any errors gracefully

### Step 4: Test the consumer and producer together

- Open TWO terminal windows

- Terminal 1: Run the producer: python producer/producer.py

- Terminal 2: Run the consumer: python consumer/consumer.py

- You should see the consumer printing enriched records as the producer sends them

- After 2-3 minutes, go to the AWS DynamoDB console, click your StockData table, click 'Explore table items'

- You should see records appearing in the table with all your calculated fields

TIP: Run both producer and consumer for at least 5 minutes to accumulate enough data for Phase 3 analysis.

## Phase 2 Deliverables Checklist

| Item | Done? |
| --- | --- |
| AWS account created |  |
| DynamoDB table 'StockData' created with symbol (PK) and date (SK) |  |
| IAM user created with DynamoDB access |  |
| AWS credentials configured on local machine (aws configure) |  |
| consumer.py written with all 4 calculations |  |
| Consumer successfully reads from Kafka topic |  |
| Records saved to DynamoDB with all fields |  |
| Verified data in DynamoDB console |  |
| Producer + Consumer run simultaneously without errors |  |

IMPORTANT: Phase 3 team needs the DynamoDB table populated with data. Run the full pipeline (producer + consumer) until all 6,250 records are processed before handing off.

# PHASE 3 — Analysis, Charts & Final Report

Phase 3 Members: Om Ashokkumar Patel & Souptik Sinha Deadline: Deadline: May 4

You are responsible for the final layer: pulling data from DynamoDB, generating analysis charts, writing the README, and putting together the final report. Your work is what the professor will see and evaluate most directly.

IMPORTANT: Before starting, confirm with Phase 2 that DynamoDB is populated. You can check: AWS Console → DynamoDB → StockData → Explore table items. You should see thousands of records.

## Part A — Analysis Script (Om)

You will write a Python script that pulls all processed data from DynamoDB and runs analysis on it.

### Step 1: Install additional libraries

- Open terminal and run:

pip install matplotlib boto3 pandas

### Step 2: Create analysis.py

- Inside the analysis/ folder, create a file called analysis.py

### Step 3: Pull data from DynamoDB

- Use boto3 to connect to DynamoDB

- Use table.scan() to retrieve all records from StockData table

- DynamoDB may return data in pages (1MB limit per scan). Use a loop that checks for 'LastEvaluatedKey' and keeps scanning until all data is retrieved

- Load all records into a Pandas DataFrame

- Convert numeric columns (close, pct_change, moving_avg_7, volume) from string to float/int

### Step 4: Generate these 5 charts (save each as PNG in analysis/charts/)

| Chart | Type | What It Shows | How To Create |
| --- | --- | --- | --- |
| Chart 1: Stock Price Over Time | Line chart | Closing price for each of the 5 stocks from 2020-2024 | Filter by each symbol, plot Date vs Close, one line per stock, use different colors |
| Chart 2: Moving Average vs Actual Price | Line chart | AAPL's actual price alongside its 7-day moving average | Filter AAPL records, plot Date vs Close AND Date vs moving_avg_7 on same chart |
| Chart 3: Anomaly Detection | Line + scatter | Price line with red dots on anomaly days | Plot price line, then overlay scatter plot of only rows where is_anomaly=True in red |
| Chart 4: Volume Spikes | Bar chart | Daily volume for TSLA with spikes highlighted in red | Bar chart of volume, color bars red where volume_spike=True, blue otherwise |
| Chart 5: Anomaly Count Per Stock | Bar chart | Which stock had the most anomalous days | Group by symbol, count rows where is_anomaly=True, plot as bar chart |

### Step 5: For each chart, use this structure

- Create a new matplotlib figure with plt.figure(figsize=(12, 6))

- Plot your data

- Add title using plt.title()

- Add axis labels using plt.xlabel() and plt.ylabel()

- Add a legend using plt.legend()

- Save with plt.savefig('analysis/charts/chart_name.png', dpi=150, bbox_inches='tight')

- Close with plt.close() before the next chart

### Step 6: Print a statistics summary

At the end of analysis.py, print these statistics to the terminal:

- Total records processed

- Total anomalies detected

- Anomaly rate percentage (anomalies / total * 100)

- Stock with highest average daily change

- Stock with most volume spikes

- Date range of data (earliest to latest date)

TIP: Screenshot this terminal output — it goes in your report as 'Pipeline Results'.

## Part B — README File (Souptik)

The README is the first thing anyone reads when they look at your project. Write it clearly.

### Create README.md in the main stock-pipeline/ folder

The README must contain these sections in order:

- Project Title and Description (2-3 sentences: what it does, what technologies it uses)

- Architecture Diagram — create a simple text-based diagram showing the pipeline flow:

yfinance → CSV → Kafka Producer → [Kafka Topic] → Kafka Consumer → DynamoDB → Analysis

- Team Members — list all 6 names and emails

- Prerequisites — list everything that needs to be installed (Python 3.11+, Docker, AWS account, pip libraries)

- Setup Instructions — step by step how to set up from scratch:

- Clone/download the project

- Install libraries command

- Start Kafka command

- Configure AWS command

- How to Run — in exact order:

- Step 1: python data/download_data.py

- Step 2: docker-compose up -d

- Step 3: python producer/producer.py  (run in terminal 1)

- Step 4: python consumer/consumer.py  (run in terminal 2, simultaneously)

- Step 5: Wait for all records to process

- Step 6: python analysis/analysis.py

- Expected Output — describe what the user should see when everything works

- Project Structure — show the folder structure

- References — copy from the proposal

## Part C — Final Report (Both Members)

The final report is a document (PDF or Word) that explains what you built and what you found. Write it clearly as if explaining to someone who has not seen your project.

### Report Sections

| Section | Content | Length |
| --- | --- | --- |
| 1. Introduction | What problem does this solve? Why is stock market data hard to process? What does your pipeline do? | half page |
| 2. Architecture | Paste your pipeline diagram. Explain each component in 1-2 sentences each. | 1 page |
| 3. Data Source | Explain yfinance, what stocks you chose, why, how many records, date range. | half page |
| 4. Real-Time Simulation | Explain why you simulated real-time instead of using live data. Quote the theme: 'real-time or simulated'. | quarter page |
| 5. Processing Logic | Explain your 4 calculations: pct_change, moving average, anomaly detection, volume spike. No code needed, just plain English. | 1 page |
| 6. Results & Charts | Paste all 5 charts. Below each chart, write 2-3 sentences explaining what it shows. | 2 pages |
| 7. Pipeline Statistics | Paste your terminal output statistics. How many records? How many anomalies? What patterns did you find? | half page |
| 8. Challenges | What was difficult? What errors did you hit? How did you solve them? | half page |
| 9. Future Work | What would you add with more time? (real-time API, ML model, live dashboard) | quarter page |
| 10. References | Copy references from the proposal. Add yfinance and Apache Kafka documentation links. | quarter page |

TIP: Write the report in Google Docs so everyone can collaborate. Export to PDF at the end.

## Part D — Architecture Diagram (Souptik)

Create a proper architecture diagram using draw.io (free, no download needed — open diagrams.net in your browser).

### Step 1: Go to diagrams.net

- Open diagrams.net in your browser (it's free, no account needed)

- Click 'Create New Diagram'

- Select Blank Diagram

### Step 2: Draw these boxes connected by arrows (left to right)

| Box | Shape | Color |
| --- | --- | --- |
| Yahoo Finance / yfinance | Cylinder (database shape) | Blue |
| CSV Files | Document shape | Green |
| Kafka Producer | Rectangle | Orange |
| Kafka Topic: stock-market-data | Queue shape or rectangle | Dark Orange |
| Kafka Consumer + Processor | Rectangle (with 4 calculations listed inside) | Purple |
| AWS DynamoDB | Cylinder | Red |
| Analysis Layer | Rectangle | Teal |
| Charts & Reports | Document shape | Green |

### Step 3: Add labels to arrows

- CSV Files → Kafka Producer: 'Row by row replay'

- Kafka Producer → Kafka Topic: 'JSON messages'

- Kafka Topic → Consumer: 'Real-time stream'

- Consumer → DynamoDB: 'Enriched records'

- DynamoDB → Analysis: 'Historical query'

- Export as PNG (File → Export As → PNG)

- Save to analysis/charts/architecture_diagram.png

- Use this diagram in the report Section 2

## Phase 3 Deliverables Checklist

| Item | Done? |
| --- | --- |
| analysis.py pulls all data from DynamoDB |  |
| Chart 1: Stock prices over time — saved as PNG |  |
| Chart 2: Moving average vs actual price — saved as PNG |  |
| Chart 3: Anomaly detection plot — saved as PNG |  |
| Chart 4: Volume spikes — saved as PNG |  |
| Chart 5: Anomaly count per stock — saved as PNG |  |
| Statistics summary printed and screenshotted |  |
| README.md complete with all sections |  |
| Architecture diagram created and saved |  |
| Final report written with all 10 sections |  |
| All 5 charts included in report with explanations |  |
| Report exported as PDF |  |

# Common Problems & How to Fix Them

| Problem | Likely Cause | Fix |
| --- | --- | --- |
| pip install fails | Python not in PATH | Reinstall Python, check 'Add to PATH' box. Try pip3 instead of pip |
| Docker containers not starting | Docker Desktop not open | Open Docker Desktop, wait for whale icon, then try again |
| Kafka connection refused | Kafka not running | Run 'docker ps' — if no containers, run 'docker-compose up -d' again |
| Producer runs but consumer sees nothing | Topic name mismatch | Check topic name is exactly 'stock-market-data' in both files |
| DynamoDB access denied | Wrong credentials | Run 'aws configure' again with correct keys from your IAM CSV file |
| yfinance returns empty data | Date range issue | Try a different date range. Use 2022-01-01 to 2023-12-31 as a backup |
| Moving average shows None for first records | Not enough data yet | This is normal — moving average only calculates after 7 records per stock |
| DynamoDB put_item fails | Float values not accepted | Convert all numeric values to str() or Decimal() before saving |
| Charts look empty | Data not loaded correctly | Print the DataFrame head/shape before plotting to verify data is there |
| Consumer crashes after running | Memory or connection issue | Add try/except around the main loop and restart consumer |

# Quick Reference — Who Does What

| Task | Person | Deadline |
| --- | --- | --- |
| Install Python, Docker, VS Code | Everyone (individually) | Before Phase 1 |
| Download stock CSV files | Muthu | April 30 |
| Set up Kafka (docker-compose + topic) | Anusha | April 30 |
| Write Kafka producer | Muthu + Anusha | April 30 |
| Set up AWS DynamoDB + IAM | Shiva | May 2 |
| Write Kafka consumer + processing logic | Arya | May 2 |
| Write analysis.py + 5 charts | Om | May 4 |
| Write README.md | Souptik | May 4 |
| Architecture diagram | Souptik | May 4 |
| Final report | Om + Souptik | May 4 |

# If a Professor Asks — Key Talking Points

Q: Why did you simulate real-time instead of using live data? A: The project theme explicitly says 'real-time or simulated'. Free API tiers provide end-of-day data, not live streams. Replaying historical data through Kafka is standard industry practice — Netflix, Uber, and financial firms all test pipelines this way. Our architecture is identical to a live setup; only the data source would change.

Q: Why Kafka instead of AWS Kinesis? A: The theme says 'Kafka or AWS Kinesis'. Kafka is open-source and industry-standard. Our architecture mirrors exactly what a Kinesis-based system would do — the streaming concepts are identical.

Q: What would you add with more time? A: (1) Connect to a real-time market data API, (2) Add a machine learning model for price prediction, (3) Build a live dashboard using Grafana or Streamlit, (4) Add automated alerts for anomaly detection.

Good luck, team. Build it one step at a time.